Temporary Engineering Change Request Information

| TECN Number: |  | ECN Title: | Communication System PID Monitoring |
| --- | --- | --- | --- |
| Date: | 5/09/2018 | ECN Originator: | Hyundai Rotem/Woojin/DTS |
| ECN Schedule: | ASAP | Component Effected: | Communication System/PID |

Temporary Engineering Change Request Description

- Hyundai Rotem and the communication system supplier, Woojin, are investigating the random and constant

PID Power failures that have been experienced over the past year of revenue service.

Before (stainless material) after (Polyacetal material) <PID Power Support> Noise blocking. VICOR 모듈

Woojin has investigated the causes with the power module manufacturer(VACOR), and assume that the

noise input through the power FG is a major cause of fault. Therefore, we expect to apply the car FG noise

cut as a complementary measures.

Woojin expect to work on car 4035-4036, 4047-4048 which the failure occurred and monitoring for two

months to find out the solution. And this supplementary work will be taken 1 Day per cars.

Temporary Engineering Change Required Documents

|  | Required | Supplied |
| --- | --- | --- |
| Work instructions: |  |  |
| Design drawings: |  |  |
| Technical description: |  |  |
| Maintenance manual: |  |  |
| Parts list / manual: |  |  |
| Test plan: |  |  |
| Test procedures: |  |  |
| Interface documents: |  |  |
| Communication plan: |  |  |

DTO Configuration Management Board Approval

| Title | Date | Approved (Y/N) | Printed Name | Signature |
| --- | --- | --- | --- | --- |
| General Manager |  |  | Anne Herzenberg |  |
| Chief Engineer |  |  | Mario Santiago |  |
| Chief Transportation Officer |  |  | Frank Hauser |  |
| Chief Mechanical Officer |  |  | Carl Atencio |  |
| Chief Safety Officer |  |  | Barry McGauley |  |

Disposition (Circle the one that applies)

| Approved As Submitted | Approved With Modifications | Rejected See Attached Explanation | Resubmit Changes Required |
| --- | --- | --- | --- |

Distribution Instructions:

Original – DTO Document Control Permanent Record

1 copy DTO Chief Engineer	1 copy DTO Chief Mechanical Officer

1 copy DTO Chief Transportation Officer			1 copy – Originator