# ENGINEERING CHANGE PROPOSAL

# DENVER RTD EMU

| Reference Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. |  |  |  |  |  |  |  | ECR No. |  |  |  |  |  | NCR No. |  |  |
| Rev. No. |  |  |  | 0 |  |  |  | Date |  |  | 01/04/2018 |  |  |  |  |  |
| Subject |  |  |  | Communication System Software Update |  |  |  |  |  |  |  |  |  | Priority |  | □ Major ■ Minor |
| ECP details |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reason for Change | Description |  |  |  | Communication System Stabilization |  |  |  |  |  |  |  |  |  |  |  |
|  | Change type |  |  |  | □ Quality Improvement □ Customer Requirement ■ Design Improvement □ Field Requirement □ Value Engineering □ Work improvement □ Design Error ■ Field Error □ Data Release □ Etc. |  |  |  |  |  |  |  |  |  |  |  |
| Proposed Change Details |  |  |  |  | - The proposed hardware change installing FAN on CRA is to provide the quality improvement for PA functionality. - The change is that the FAN installation to the CRA. - The prototype for FAN installation was simulated to DTS - The operating status and performance has verified after completing the FAN installation on September, 2017 |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Attachment (doc,drw,FMI, etc) |  |  |  |  | 42A-2018-0001 FMI #17. |  |  |  |  |  |  |
| Impacted documents (doc,drw,software,etc) |  |  |  |  | □ Maintenance Manual □ Test Procedure □ As Built Drawings □ Task Instructions for performing modification in DENVER □ Others ( ) ■ None |  |  |  |  |  |  |  |  |  |  |  |
| Impacts |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Comments |  |
| Cost Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Schedule Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Other impacts |  |  | □ Weight (MA : MB : ) □ Carbody Strength □ Fire □ EMC □ Functionality / Performance □ Other subsystem(s) ( ) □ Spare Parts in Stock ■ None |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Units to be Affected |  |  | ■ All □ In Manufacturing (From: Unit # 4 ~) □ Temporary (Unit# TBD) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| H-Rotem PM |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |
|  |  | OH KIM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DTS’s Evaluation and Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acceptance |  | Yes |  |  |  | □ Proceed with Formal Change Order □ Proceed without Formal Change Order □ Others |  |  |  |  |  |  | Comments : |  |  |  |
|  |  | No |  |  |  | □ ECP need update □ Others |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |