# ENGINEERING CHANGE PROPOSAL

# DENVER RTD EMU

| Reference Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. |  |  |  | ESW_00016 |  |  |  | ECR No. |  |  |  |  |  | NCR No. |  |  |
| Rev. No. |  |  |  | 0 |  |  |  | Date |  |  | 6/APR/2018 |  |  |  |  |  |
| Subject |  |  |  | Software Update for LICM |  |  |  |  |  |  |  |  |  | Priority |  | □ Major ■ Minor |
| ECP details |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reason for Change | Description |  |  |  | Communication System Stabilization |  |  |  |  |  |  |  |  |  |  |  |
|  | Change type |  |  |  | □ Quality Improvement □ Customer Requirement ■ Design Improvement □ Field Requirement □ Value Engineering □ Work improvement □ Design Error ■ Field Error □ Data Release □ Etc. |  |  |  |  |  |  |  |  |  |  |  |
| Proposed Change Details |  |  |  |  | # CRA-LICM MDS fault monitoring algorithm modification. (SW algorithm update.) The algorithm was modified that determined as the sub-system communication fault despite the normal operation under the train signal condition. It is additional supplement for version 1.1.04 after checking train for March 1st ~ 17th. (CAB change, Firmware boot time) - CRA-LICM version 1.1.05 Change details can be found in the attached Software Revision History. |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Attachment (doc,drw,FMI, etc) |  |  |  |  | Software Version Summary Sheet Software Revision History 42B-2018-0018 FMI #18 |  |  |  |  |  |  |
| Impacted documents (doc,drw,software,etc) |  |  |  |  | □ Maintenance Manual □ Test Procedure □ As Built Drawings □ Task Instructions for performing modification in DENVER □ Others ( ) ■ None |  |  |  |  |  |  |  |  |  |  |  |
| Impacts |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Comments |  |
| Cost Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Schedule Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Other impacts |  |  | □ Weight (MA : MB : ) □ Carbody Strength □ Fire □ EMC □ Functionality / Performance □ Other subsystem(s) ( ) □ Spare Parts in Stock ■ None |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Units to be Affected |  |  | ■ All □ In Manufacturing (From: Unit # 4 ~) □ Temporary (Unit# TBD) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| H-Rotem PM |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |
|  |  | OH KIM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DTS’s Evaluation and Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acceptance |  | Yes |  |  |  | □ Proceed with Formal Change Order □ Proceed without Formal Change Order □ Others |  |  |  |  |  |  | Comments : |  |  |  |
|  |  | No |  |  |  | □ ECP need update □ Others |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |

| Subject | Software Update of LICM and VOIP RNE1002-ESW_00016 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Car No | Date | Update S/W LICM&VOIP | Version Check | Car No | Date | Update S/W LICM&VOIP | Version Check |
| 4001 |  | □ | □ | 4034 |  | □ | □ |
| 4002 |  | □ | □ | 4035 |  | □ | □ |
| 4003 |  | □ | □ | 4036 |  | □ | □ |
| 4004 |  | □ | □ | 4037 |  | □ | □ |
| 4005 |  | □ | □ | 4038 |  | □ | □ |
| 4006 |  | □ | □ | 4039 |  | □ | □ |
| 4007 |  | □ | □ | 4040 |  | □ | □ |
| 4008 |  | □ | □ | 4041 |  | □ | □ |
| 4009 |  | □ | □ | 4042 |  | □ | □ |
| 4010 |  | □ | □ | 4043 |  | □ | □ |
| 4011 |  | □ | □ | 4044 |  | □ | □ |
| 4012 |  | □ | □ | 4045 |  | □ | □ |
| 4013 |  | □ | □ | 4046 |  | □ | □ |
| 4014 |  | □ | □ | 4047 |  | □ | □ |
| 4015 |  | □ | □ | 4048 |  | □ | □ |
| 4016 |  | □ | □ | 4049 |  | □ | □ |
| 4017 |  | □ | □ | 4050 |  | □ | □ |
| 4018 |  | □ | □ | 4051 |  | □ | □ |
| 4019 |  | □ | □ | 4052 |  | □ | □ |
| 4020 |  | □ | □ | 4053 |  | □ | □ |
| 4021 |  | □ | □ | 4054 |  | □ | □ |
| 4022 |  | □ | □ | 4055 |  | □ | □ |
| 4023 |  | □ | □ | 4056 |  | □ | □ |
| 4024 |  | □ | □ | 4057 |  | □ | □ |
| 4025 |  | □ | □ | 4058 |  | □ | □ |
| 4026 |  | □ | □ | 4059 |  | □ | □ |
| 4027 |  | □ | □ | 4060 |  | □ | □ |
| 4028 |  | □ | □ | 4061 |  | □ | □ |
| 4029 |  | □ | □ | 4062 |  | □ | □ |
| 4030 |  | □ | □ | 4063 |  | □ | □ |
| 4031 |  | □ | □ | 4064 |  | □ | □ |
| 4032 |  | □ | □ | 4065 |  | □ | □ |
| 4033 |  | □ | □ | 4066 |  | □ | □ |