# ENGINEERING CHANGE PROPOSAL

# DENVER RTD EMU

| Reference Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. |  |  |  | ESW_00016 |  |  |  | ECR No. |  |  |  |  |  | NCR No. |  |  |
| Rev. No. |  |  |  | 0 |  |  |  | Date |  |  | 8/FEB/2018 |  |  |  |  |  |
| Subject |  |  |  | Software Update for LICM & VOIP |  |  |  |  |  |  |  |  |  | Priority |  | □ Major ■ Minor |
| ECP details |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reason for Change | Description |  |  |  | Communication System Stabilization |  |  |  |  |  |  |  |  |  |  |  |
|  | Change type |  |  |  | □ Quality Improvement □ Customer Requirement ■ Design Improvement □ Field Requirement □ Value Engineering □ Work improvement □ Design Error ■ Field Error □ Data Release □ Etc. |  |  |  |  |  |  |  |  |  |  |  |
| Proposed Change Details |  |  |  |  | # CRA-LICM MDS fault monitoring algorithm modification. (SW algorithm update.) The algorithm was modified that determined as the sub-system communication fault despite the normal operation under the train signal condition. (CAB change, Windows reboot) #CRA-VOIP VOIP operation algorithm modification. It records the IP information and VOIP configure information for each car on the memory. But the failure was occurred by the Log recording memory algorithm bug. Updated SCI versions: - CRA-LICM version 1.1.04 - CRA-VOIP version 1.1.04 Change details can be found in the attached Software Revision History. |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Attachment (doc,drw,FMI, etc) |  |  |  |  | Software Version Summary Sheet Software Revision History 42B-2018-0018 FMI #18 |  |  |  |  |  |  |
| Impacted documents (doc,drw,software,etc) |  |  |  |  | □ Maintenance Manual □ Test Procedure □ As Built Drawings □ Task Instructions for performing modification in DENVER □ Others ( ) ■ None |  |  |  |  |  |  |  |  |  |  |  |
| Impacts |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Comments |  |
| Cost Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Schedule Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Other impacts |  |  | □ Weight (MA : MB : ) □ Carbody Strength □ Fire □ EMC □ Functionality / Performance □ Other subsystem(s) ( ) □ Spare Parts in Stock ■ None |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Units to be Affected |  |  | ■ All □ In Manufacturing (From: Unit # 4 ~) □ Temporary (Unit# TBD) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| H-Rotem PM |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |
|  |  | OH KIM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DTS’s Evaluation and Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acceptance |  | Yes |  |  |  | □ Proceed with Formal Change Order □ Proceed without Formal Change Order □ Others |  |  |  |  |  |  | Comments : |  |  |  |
|  |  | No |  |  |  | □ ECP need update □ Others |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |

| Subject | Software Update of LICM and VOIP RNE1002-ESW_00016 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Car No | Date | Update S/W LICM&VOIP | Version Check | Car No | Date | Update S/W LICM&VOIP | Version Check |
| 4001 |  | □ | □ | 4034 |  | □ | □ |
| 4002 |  | □ | □ | 4035 |  | □ | □ |
| 4003 |  | □ | □ | 4036 |  | □ | □ |
| 4004 |  | □ | □ | 4037 |  | □ | □ |
| 4005 |  | □ | □ | 4038 |  | □ | □ |
| 4006 |  | □ | □ | 4039 |  | □ | □ |
| 4007 |  | □ | □ | 4040 |  | □ | □ |
| 4008 |  | □ | □ | 4041 |  | □ | □ |
| 4009 |  | □ | □ | 4042 |  | □ | □ |
| 4010 |  | □ | □ | 4043 |  | □ | □ |
| 4011 |  | □ | □ | 4044 |  | □ | □ |
| 4012 |  | □ | □ | 4045 |  | □ | □ |
| 4013 |  | □ | □ | 4046 |  | □ | □ |
| 4014 |  | □ | □ | 4047 |  | □ | □ |
| 4015 |  | □ | □ | 4048 |  | □ | □ |
| 4016 |  | □ | □ | 4049 |  | □ | □ |
| 4017 |  | □ | □ | 4050 |  | □ | □ |
| 4018 |  | □ | □ | 4051 |  | □ | □ |
| 4019 |  | □ | □ | 4052 |  | □ | □ |
| 4020 |  | □ | □ | 4053 |  | □ | □ |
| 4021 |  | □ | □ | 4054 |  | □ | □ |
| 4022 |  | □ | □ | 4055 |  | □ | □ |
| 4023 |  | □ | □ | 4056 |  | □ | □ |
| 4024 |  | □ | □ | 4057 |  | □ | □ |
| 4025 |  | □ | □ | 4058 |  | □ | □ |
| 4026 |  | □ | □ | 4059 |  | □ | □ |
| 4027 |  | □ | □ | 4060 |  | □ | □ |
| 4028 |  | □ | □ | 4061 |  | □ | □ |
| 4029 |  | □ | □ | 4062 |  | □ | □ |
| 4030 |  | □ | □ | 4063 |  | □ | □ |
| 4031 |  | □ | □ | 4064 |  | □ | □ |
| 4032 |  | □ | □ | 4065 |  | □ | □ |
| 4033 |  | □ | □ | 4066 |  | □ | □ |