# ENGINEERING CHANGE PROPOSAL

# DENVER RTD EMU

| Reference Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. |  |  |  | RNE1002-U518-18 |  |  |  | ECR No. |  |  |  |  |  | NCR No. |  |  |
| Rev. No. |  |  |  | 0 |  |  |  | Date |  |  | January 4, 2018 |  |  |  |  |  |
| Subject |  |  |  | Change of CMR Relay Contact for TMS |  |  |  |  |  |  |  |  |  | Priority |  | □ Major ■ Minor |
| ECP details |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reason for Change | Description |  |  |  | For the design concept (Fail Safety) of the TMS, the current CMR Relay for TMS will be changed from normal open to normal close. |  |  |  |  |  |  |  |  |  |  |  |
|  | Change type |  |  |  | □ Quality Improvement □ Customer Requirement ■ Design Improvement □ Field Requirement □ Value Engineering □ Work improvement □ Design Error ■ Field Error □ Data Release □ Etc. |  |  |  |  |  |  |  |  |  |  |  |
| Proposed Change Details |  |  |  |  | Change of CMR Relay Contact for CRA - The current CMR Relay for TMS was normal open, however the signal of Cab Active Signal for TMS should be normal close; therefore the CMR Relay for TMS will be changed. |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Attachment (doc,drw,FMI, etc) |  |  |  |  | REC90022CT0 |  |  |  |  |  |  |
| Impacted documents (doc,drw,software,etc) |  |  |  |  | ■ Maintenance Manual □ Test Procedure ■ As Built Drawings □ Task Instructions for performing modification in DENVER □ Others ( ) □ None |  |  |  |  |  |  |  |  |  |  |  |
| Impacts |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Comments |  |
| Cost Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Schedule Impact |  |  | Yes |  | □ Requires Formal Change Order |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No |  | ■ Requires Review and Project Manager’s Approval |  |  |  |  |  |  |  |  |  |  |  |
| Other impacts |  |  | □ Weight (MA : MB : ) □ Carbody Strength □ Fire □ EMC □ Functionality / Performance □ Other subsystem(s) ( ) □ Spare Parts in Stock ■ None |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Units to be Affected |  |  | ■ All □ In Manufacturing (From: Unit # 4 ~) □ Temporary (Unit# TBD) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| H-Rotem PM |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |
|  |  | OH KIM |  |  |  |  |  |  | Jan. 4th 2018 |  |  |  |  |  |  |  |
| DTS’s Evaluation and Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acceptance |  | Yes |  |  |  | □ Proceed with Formal Change Order □ Proceed without Formal Change Order □ Others |  |  |  |  |  |  | Comments : |  |  |  |
|  |  | No |  |  |  | □ ECP need update □ Others |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Manager |  | Name |  |  |  |  | Signature |  | Date |  |  | Comments : |  |  |  |  |