Engineering Change Request Information

| ECN Number: |  | ECN Title: | Communication System Software (CRA-LICM and CRA-VOIP) Change |
| --- | --- | --- | --- |
| Date: | 2/08/2018 | ECN Originator: | Hyundai Rotem (DTS/Bob Fauvelle) |
| ECN Schedule: | ASAP | Component Effected: | Rolling Stock/Communication System |

Engineering Change Request Description

- # It is confirmed that MDS failure occurs frequently during vehicle operation, and the failure of the sub-system is transmitted during even normal vehicle operation through the cause investigation. At the time of the initial system design, the problem was caused by designing the sub-device failure algorithm without confirming the correct driving condition of the vehicle. Therefore, the sub-device algorithm is improved and modified.

- # A VOIP board defect has occurred and the cause has been determined to be corrupt VOIP Config File. It is confirmed that the VOIP Config file is partially deleted when overwrite of Log file memory is executed. Therefore, the Log File algorithm improved and modified.

Engineering Change Required Documents

|  | Required | Supplied |
| --- | --- | --- |
| Work instructions: |  |  |
| Design drawings: |  |  |
| Technical description: |  |  |
| Maintenance manual: |  |  |
| Parts list / manual: |  |  |
| Test plan: |  |  |
| Test procedures: |  |  |
| Interface documents: |  |  |
| Communication plan: |  |  |

DTO Configuration Management Board Approval

| Title | Date | Approved (Y/N) | Printed Name | Signature |
| --- | --- | --- | --- | --- |
| General Manager |  |  | Anne Herzenberg |  |
| Chief Engineer |  |  | Mario Santiago |  |
| Chief Transportation Officer |  |  | Frank Hauser |  |
| Chief Mechanical Officer |  |  | Carl Atencio |  |
| Chief Safety Officer |  |  | Barry McGauley |  |

Disposition (Circle the one that applies)

| Approved As Submitted | Approved With Modifications | Rejected See Attached Explanation | Resubmit Changes Required |
| --- | --- | --- | --- |

Distribution Instructions:

Original – DTO Document Control Permanent Record

1 copy DTO Chief Engineer	1 copy DTO Chief Mechanical Officer

1 copy DTO Chief Transportation Officer			1 copy – Originator