## Temporary Engineering Change Request Information

| TECN Number: |  | ECN Title: | Communication System Temperature Monitoring |
| --- | --- | --- | --- |
| Date: | 7/10/2017 | ECN Originator: | Hyundai Rotem/Woojin/DTS |
| ECN Schedule: | ASAP | Component Effected: | Communication System/CRA |

## Temporary Engineering Change Request Description

- Hyundai Rotem and the communication system supplier, Woojin, are investigating the random and constant

Automatic announcement failures that have been experienced over the past year of revenue service. There

Is a suspicion that the CRA unit, which houses the communication system control boards, is getting too hot

And is causing the board controlling the automatic announcements to temporarily fail/fault. Woojin is

Proposing to install fans and temperature recorder equipment on the CRA in 10 cars: 4009/4025/4043/

4044/4045/4049/4057/4061/4062/4066 to determine the root cause and permanent solution. The temporary equipment will be installed for 3 days.

## Temporary Engineering Change Required Documents

|  | Required | Supplied |
| --- | --- | --- |
| Work instructions: |  |  |
| Design drawings: |  |  |
| Technical description: |  |  |
| Maintenance manual: |  |  |
| Parts list / manual: |  |  |
| Test plan: |  |  |
| Test procedures: |  |  |
| Interface documents: |  |  |
| Communication plan: |  |  |

## DTO Configuration Management Board Approval

| Title | Date | Approved (Y/N) | Printed Name | Signature |
| --- | --- | --- | --- | --- |
| General Manager |  |  | Anne Herzenberg |  |
| Chief Engineer |  |  | Mario Santiago |  |
| Chief Transportation Officer |  |  | Frank Hauser |  |
| Chief Mechanical Officer |  |  | Carl Atencio |  |
| Chief Safety Officer |  |  | Barry McGauley |  |

## Disposition (Circle the one that applies)

| Approved As Submitted | Approved With Modifications | Rejected See Attached Explanation | Resubmit Changes Required |
| --- | --- | --- | --- |

## Distribution Instructions:

Original – DTO Document Control Permanent Record

1 copy DTO Chief Engineer	1 copy DTO Chief Mechanical Officer

1 copy DTO Chief Transportation Officer			1 copy – Originator